|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Task Name | Duration | Start | Finish | Predecessors | Assigned To | % Complete |
| Kickoff Meeting | 1d | 08/26/16 | 08/26/16 |  | Milestone |  |
| Gear VR Prototype Scene Complete | 1d | 10/17/16 | 10/17/16 |  | Milestone |  |
| Midterm Presentation | 1d | 10/28/16 | 10/28/16 |  | Milestone |  |
| Final Presentation | 1d | 12/16/16 | 12/16/16 |  | Milestone |  |
| VR Introduction | 5d | 08/29/16 | 09/02/16 |  | All |  |
| Gear VR App Analysis | 15d | 09/05/16 | 09/23/16 |  | All |  |
| Gear VR Prototype Scene Development | 15d | 09/26/16 | 10/14/16 |  | All |  |
| Gear VR Controls Analysis | 20d | 09/19/16 | 10/14/16 |  | All |  |
| Presentation Preparation | 9d | 10/17/16 | 10/27/16 |  | All |  |
| Motion Sickness Analysis | 5d | 10/31/16 | 11/04/16 |  | All |  |
| Gear VR Scene Development (Unity) | 15d | 11/07/16 | 11/25/16 |  | All |  |
| Oculus vs. Gear VR SDK Analysis | 10d | 11/14/16 | 11/25/16 |  | All |  |
| Gear VR Project to Oculus Project | 10d | 11/21/16 | 12/02/16 |  | All |  |
| Presentation Preparation | 9d | 12/05/16 | 12/15/16 |  | All |  |
| HTC Vive Hands-On | 15d | 09/05/16 | 09/23/16 |  | Daniel |  |
| HTC Vive Hands-On | 15d | 09/26/16 | 10/14/16 |  | Asad |  |
| HTC Vive Hands-On | 15d | 10/17/16 | 11/04/16 |  | Avery |  |
| Gear VR Hands-On | 15d | 09/05/16 | 09/23/16 |  | Asad |  |
| Gear VR Hands-On | 15d | 09/26/16 | 10/14/16 |  | Avery |  |
| Oculus Hands-On | 15d | 09/26/16 | 10/14/16 |  | Daniel |  |
| Oculus Hands-On | 15d | 11/07/16 | 11/25/16 |  | Avery |  |